# Agent Resilience Project

Environment & Tooling Document

Prepared by: Vilan Nethaka — Toolkit / Integration

Date: 24/08/2026

1. Purpose

This document records the project's toolset, confirms the lab environment is ready for the next iteration, and captures the integration and resource dependencies between team members' work.

2. Tools Verified

| Tool | What the team uses it for | Administered by | Status |
| --- | --- | --- | --- |
| GitHub | Source control, research files, documentation, technical outputs and contribution evidence. | Ian | Verified — active |
| GitHub Projects / Issues | Assign tasks, owners, status and weekly progress. | Ian | Verified — active |
| Draw.io | Critical-path network diagram and later architecture diagrams. | Vilan | Verified — active (see critical_path.drawio) |
| OneDrive | Access to tutor-provided lab packages, slides and shared resources. | Shared / Ian coordinates | Verified — active |
| Teams / WhatsApp / Discord | Team communication, meeting organisation and quick progress updates. | Shared | Verified — active |
| Windows lab machine (Qwen) | Runs the Qwen model locally/offline for red-team and defence testing. | Vilan / Shalitha | Verified — same machine as Week 2, no configuration drift |

3. Critical-Path Diagram

The critical-path network diagram for Week 3–4 (tasks A–F) is maintained in critical_path.drawio, based on the durations and dependencies in Ian's schedule document. The critical path is A → B → C → E → F; task D (literature review) has slack and is not on the critical path.

4. Integration & Resource Dependencies

- Task B (verify lab environment) must complete before Task C (Shalitha's technical experiment) can start — the same Windows machine and Qwen instance are shared across red-team and defence work.

- Achinthya's red-team plan (Task C input) and Shalitha's defensive controls (Task C/E input) both run on the same lab machine, so testing needs to be scheduled rather than run simultaneously to avoid resource contention.

- Nisal's evaluation (Task E) depends on results logs from both Achinthya's attack tests and Shalitha's defence tests being recorded in the shared evidence location before analysis can start.

- No additional hardware is required for this iteration — the filtering script Shalitha is adding is CPU-only and runs alongside the existing model on the same machine.

5. Verification Checklist for Next Iteration

[ ] Confirm Windows lab machine is available and unchanged since Week 2.

[ ] Confirm Qwen model loads correctly with no configuration drift.

[ ] Confirm shared evidence/logging folder structure is in place and accessible to all members.

[ ] Confirm GitHub repository and Projects board are up to date with this week's tasks.

[ ] Update this document if any tool, machine, or dependency changes before the next workshop.